Bee Guardian 2.0: A Smart Beehive Health Monitoring System Using Embedded Multimodal Technology

Project Proposal

V 1.0

By

| 1 | Huzaira Sultan | NUM-BSCS-2023-07 |
| --- | --- | --- |
| 2 | Aiman Malik | NUM-BSCS-2023-26 |
| 3 | Amara Bibi | NUM-BSCS-2023-14 |
| 4 | Ahmad Ali | NUM-BSCS-2024-02 |

Department of Computer Sciences

Namal University

Mianwali, Pakistan

Submission Date: 7th October, 2026

REVISION HISTORY

| Date | Version | Description | Approved by |
| --- | --- | --- | --- |
| 07/10/2026 | V 1.0 | Initial submission of the project proposal. |  |

- TABLE OF CONTENTS

1.	INTRODUCTION:	5

2.	PROBLEM STATEMENT:	6

3.	PROJECT OBJECTIVES:	6

4.	PROJECT SCOPE:	7

5.	STAKEHOLDER IDENTIFICATION:	8

6.	SOFTWARE DEVELOPMENT METHODOLOGY:	9

7.	TOOLS AND TECHNOLOGIES:	13

REFERENCES	14

REQUIREMENT PROVIDER AGREEMENT

This agreement is made between the Requirement Provider and the Project Team for the development of the proposed software project titled:

| Project Title: | Bee Guardian 2.0: A Smart Beehive Health Monitoring System Using Embedded Multimodal Technology |
| --- | --- |

The Requirement Provider will provide the necessary project information, domain knowledge, user needs, and other relevant details required for understanding the proposed system and will review and validate the information documented by the Project Team. The Project Team will accurately document the agreed project scope and develop the system based on the requirements established and approved during the subsequent requirements engineering process. Any significant changes to the agreed project scope will be discussed with the Requirement Provider and Project Team before implementation. Both parties agree to maintain effective communication and cooperation throughout the project.

| Requirement Provider Name: Dr. Shafiq-ur-Rehman Designation: Assistant Professor in Computer Science Department Organization: Namal University, Mianwali Email: shafiq.rehman@namal.edu.pk Signature with Date: 10/09/2026 | Project Team Representative Name:Huzaira Sultan Roll No: NUM-BSCS-2023-07 Email: bscs23f07@namal.edu.pk Signature with Date:10/09/2026 |
| --- | --- |

# INTRODUCTION:

The beekeeping industry benefits farming and nature not only through the honey it produces, but also because bees pollinate many of the fruit, vegetable and oilseed crops grown in Pakistan. This is why keeping bees healthy is not only the beekeeper's responsibility; a healthy colony is important for the food supply as well. Despite this, hive monitoring in Pakistan is still mainly manual, requiring the beekeeper to open the hive and inspect the frames one by one. This process takes time, disturbs the bees, and requires experience that many small-scale and part-time beekeepers lack. As a result, problems such as mite infestation, a missing queen, or early brood disease are often only noticed once the colony is already in serious trouble.

This problem has already been partly addressed in earlier work. A prototype mobile application was developed to record hive sound with a standard mobile phone, apply a custom signal-processing and machine-learning pipeline to separate bee buzzing from wind and traffic noise, and give an early indication of colony condition based on that sound; the results of this work have been published in a scientific journal [1]. Separately, an image-based module was also developed and tested to detect bees in photographs and classify visible health issues such as mites and damaged wings. This proposal builds on both of these completed and working modules, integrating them into a single pipeline and extending the system with an automatic hive unit. Because the automatic hive unit introduces new hardware and continuous data-capture conditions that differ from the original phone-based data collection, both modules will also be retrained and fine-tuned on data gathered from the new hardware, rather than being used unchanged.

Sound is a good indicator of behavioural changes, such as a missing queen or a colony preparing to swarm, while the existing image module can catch issues that need to be seen, such as mites or damaged wings. Bringing these two modules together, and adding sensor-based monitoring, including entrance traffic, allows hive conditions to also be tracked over time.

Bee Guardian 2.0 is proposed as this extended system. It uses four types of evidence: sound, visual observations of bees, entrance traffic, and readings from in-hive sensors. The project has three major components. First, integrating the existing sound-based and image-based health detection modules into a single combined pipeline. Second, a hive monitoring unit with a camera, a microphone and basic sensors that automatically gathers data and uploads it to a server through an on-hive microcontroller. Third, a combining layer that fuses the sound, image, sensor and traffic outputs into one easy-to-read health score, keeps a health history for each hive, and sends alerts through the mobile app.

The system is designed to operate fully automatically. A camera and microphone are attached alongside environmental sensors on the hive unit, so that sound, images and sensor readings are captured without any manual input from the beekeeper. This data is sent through an on-hive microcontroller to a server, where the integrated models process it and generate a health score. The result and any alerts are then delivered directly to the mobile app. The success of the project will be judged by the accuracy of the models on test data, the reliability of the hive unit, and by running the complete system on at least one real hive; the results will be presented in the final dissertation.

# PROBLEM STATEMENT:

Honeybee colonies are essential for agriculture and for nature, but for small-scale beekeepers there is simply no convenient way of monitoring the health of their colonies. It is not until the colony has suffered a considerable loss that problems like diseases, pests or stress are noticed.

Motivation for this project comes from the gap between the value of honeybee colonies and the simplicity of the tools available to manage them. When a colony is losing its queen, or is accumulating a large mite infestation, it typically exhibits measurable changes in sound and appearance weeks before this becomes apparent. An automated system is particularly valuable during this early window, as requeening, mite treatment, or feeding at that stage is inexpensive and effective; however, if corrective action is not taken in time, it may be too late.

The problem is important for three reasons. Colony loss affects large-scale keepers far less than small-scale keepers, because a hive is a significant source of income for small-scale keepers, and beekeeping is one of the few micro-enterprises available to rural women in Pakistan. From an ecological perspective, this reduction in pollinators leads to reduced crop yields and biodiversity, and is directly linked to several of the UN Sustainable Development Goals (SDGs), such as SDG 2, SDG 13 and SDG 15. From a machine learning perspective, this is a genuine multi-modality application: the data modalities are highly distinct, unhealthy examples are limited, and the system must be deployed on low-power, noisy, outdoor hardware.

From the project team's perspective, this project builds upon and integrates two previously developed and tested components of earlier work. Earlier phases demonstrated the ability to reliably detect bee buzzing in background noise and to classify visible health issues from bee images. Integrating these into a single multimodal system, and extending it with an automatic hive unit, requires capabilities in deep learning for sound and images, as well as hardware and sensors, backend design, and mobile application development, along with the discipline of testing a system in the field instead of on a pristine data-set. These are the skills the team is working towards developing in this project.

# PROJECT OBJECTIVES:

This project aims to integrate the existing sound-based and image-based health-detection modules into a single automatic system that also incorporates hive sensor data, and to deliver clear health results and alerts to the beekeeper through a mobile application. Specific objectives are:

- Integrate the existing sound-based and image-based health detection modules into a single combined pipeline and build a hive monitoring unit (camera, microphone, temperature/humidity sensor, weight sensor, entrance traffic sensor) that automatically collects data and sends it to a server through an on-hive microcontroller.

- Design a fusion model that combines the sound, image, sensor and traffic outputs into one overall health score, delivered through a mobile app with alerts.

- Evaluate the complete system on real hive deployment and submit the results as a research paper.

# PROJECT SCOPE:

Bee Guardian 2.0's scope is defined by the effort and testing that four students can carry out in one academic year. The following are included:

- Integration of the existing sound-based and image-based health-detection modules into a single pipeline.

- A working hive unit (camera, microphone, temperature and humidity sensor, weight sensor, entrance traffic sensor) attached to a standard hive, sending data automatically to a server through an on-hive microcontroller.

- A cloud-hosted back-end with a unified health-scoring (fusion) service and an alert service.

- An Android application that displays the health score, hive history and alerts.

- A labelled dataset collected from local apiaries, along with an evaluation report of the integrated system.

- Project documentation: requirements document, design notes, user guide, final report, and a research paper submission.

The following are not within the scope of this project and are mentioned here so that success can be judged on what was actually delivered:

- Laboratory-confirmed diagnosis of specific diseases; the system provides an indicative health assessment to encourage inspection, not a clinical diagnosis.

- Any physical action automatically performed in the hive, e.g. robotic treatment or mite removal.

- A nationwide data centre or multi-region rollout; the back-end is designed to scale but will only be built and tested at pilot scale.

- Manual (phone-only) submission; the system is built around the automatic hive-unit pipeline.

- An iOS version of the app and/or commercial production of the hive unit.

The project will be judged to be a success if the following can be demonstrated and reported, with evidence, in the final dissertation:

- The hive monitoring unit (camera, microphone and sensors) is built and operates reliably on a live hive, automatically collecting and sending data to the server through the on-hive microcontroller.

- The mobile app correctly receives the combined health score and alerts from the server and displays them to the beekeeper.

- The complete system is evaluated on real data and a live hive, and the results are compiled and submitted as a research paper.

# STAKEHOLDER IDENTIFICATION:

The people and groups who interact with, or are affected by, Bee Guardian 2.0 are listed in Table 1.

Table 1: Stakeholders and Their Roles in the Proposed System

| Stakeholder | Role | Interaction with System |
| --- | --- | --- |
| Primary Stakeholders (direct benefit or use) |  |  |
| Beekeepers | End users | Get the hive unit installed on their hives and use the mobile app to view the overall health score, hive history, sensor readings and alerts. |
| Large commercial apiaries / honey farms | Realistic early customers | Deploy the hive units across many hives to monitor colony health at scale, as discussed in the business plan of the project. |
| Project Stakeholders |  |  |
| Project Team (Huzaira Sultan, Aiman Malik, Ahmad Ali , Amara Bibi | Developers and researchers | Design and build the hive unit hardware, AI models, server and mobile app; collect and label the dataset; test the system on a live hive; write the documentation and research paper. |
| Supervisor (Dr. Shafiq-ur-Rehman) | Academic supervisor | Provides guidance, reviews the proposal, models, report and research paper, and evaluates the project. |
| Namal University / Department of Computer Science | Approving and assessing authority | Approves the project proposal and assesses the progress and final dissertation against the stated success criteria. |
| Partners and Supporting Stakeholders |  |  |
| National Agricultural Research Centre (NARC), Islamabad | Industrial partner | Can provide test hives and beekeeping domain expertise for field testing and validation. |
| Researchers / academia | Research community | Can use the labelled dataset and the research paper produced by the project for their own work. |
| Indirect Stakeholders (benefit to society) |  |  |
| Farmers and the agriculture sector | Indirect beneficiaries | Benefit from healthy bee colonies, because bee pollination improves crop yields. |
| Government / agricultural programs and NGOs | Potential supporters | Can subsidise or distribute hive units in the future, including to rural beekeepers. |

# SOFTWARE DEVELOPMENT METHODOLOGY:

The project is developed in a step-wise manner. The three parts (module integration, hive unit, app) are developed, tested individually, then assembled in steps. This is appropriate, since the sound and image modules already exist in a tested form and can serve as the foundation for the integrated system, and also since the model-building process tends to be better served by short iteration cycles.

The system consists of five layers. The capture layer captures raw data from the hive unit. The edge layer is on the hive hardware and performs simple cleaning operations like cropping images and removing background noise to ensure that only useful information is passed on. The communication layer transmits sensor data and media files to the back-end via the on-hive microcontroller over normal wireless channels. The intelligence layer contains the sound classifier, the image detector and classifier, a sensor-analysis model, a bee-traffic analysis model, and the fusion model that combines all four into a health score. The mobile app is the presentation layer, and displays dashboards, hive history, and provides alerts.

Table 2 presents the types of data collected by the system and the corresponding indicators of hive health.

Table 2: Data captured by Bee Guardian 2.0 and what it indicates

| Data Type | Captured by | What it tells us |
| --- | --- | --- |
| Sound (buzz) | A microphone inside the hive | Queenlessness, swarming, stress or colony agitation |
| Bee images | A camera facing a frame inside the hive | Mites, damaged wings, pests, bee population size |
| Temperature & humidity | A temperature/humidity sensor placed among the frames | Brood condition and situations that favour disease |
| Hive weight | A weight sensor under the hive | Honey flow, honey stores, sudden loss of bees |
| Bee traffic (entrance) | An infrared break-beam sensor at the hive entrance | Colony activity level and abnormal entrance traffic patterns |

Figure 1: System Architecture of Bee Guardian 2.0

Phase 1, Requirements and data foundation. Beekeepers' needs are collected and documented in a requirements document. The existing sound and image datasets from earlier work are reviewed and consolidated to support integration.

Phase 2, Module integration. The existing sound and image classification modules are integrated into a single pipeline, with a shared data format and consistent output labels so that their results can be combined later.

Phase 3, Hive unit development. The hive unit is put together and its software is written for scheduled capture (e.g. every 15-30 minutes), basic on-device clean-up and sending data. Power use, enclosure design and protection from hive humidity are also dealt with in this phase.

Phase 4, Combining results and backend. The individual data sources generate their own health estimates, which are fused by a learned model into a single estimate of health, along with a degree of confidence.

Phase 5, App development and integration. The mobile app is designed with a single interface that displays the health score, hive history, sensor readings and alerts, along with push notifications.

Phase 6, Field deployment and evaluation. The entire system is placed in at least one active hive, operated for a given period and compared to the success criteria stated in the Project Scope section (Section 4). Issues picked up in the field are used for a final round of improvement.

This project is done in a team of four students. The one-year effort is distributed fairly, as the core activities (planning, data collection, system integration, field testing and final report) are carried out together, with each member responsible for the model building and development work of one part.

Table 3: Task allocation and tentative schedule

| Team Member | Activity | Tentative Duration |
| --- | --- | --- |
| All Members | Requirement gathering, study of related work and system design | Week 1 - 4 |
| All Members | Collecting and labelling the audio and image dataset | Week 5 - 12 |
| Aiman Malik (Audio & Hardware) | Integrating the existing sound-based health detection module into the combined pipeline | Week 13 - 18 |
| Huzaira Sultan (Vision & Backend) | Integrating the existing image-based health detection module into the combined pipeline | Week 13 - 20 |
| Aiman Malik (Audio & Hardware) | Building the hive sensor unit and connecting it to the server | Week 19 - 26 |
| Huzaira Sultan (Vision & Backend) | Building the backend server, database and alert system | Week 21 - 27 |
| Ahmad Ali (Fusion Model) | Combining audio, image and sensor results into one health score | Week 27 - 32 |
| Amara Bibi (Mobile App) | Building the mobile app (automatic hive-unit mode) | Week 28 - 34 |
| All Members | Testing the full system on a real hive and fixing issues | Week 33 - 38 |
| All Members | Final testing, documentation and report writing | Week 39 - 40 |

The activities in Table 3 are related to a 10-month schedule as shown in Table 4. Data collection is done concurrently with early integration work since the availability of data is the main risk to the project. The audio and vision integration tracks are carried out simultaneously by the respective members, then the fusion stage follows, followed by the backend, app and integration stage, which are done serially.

Table 4: Gantt chart of project activities; columns 1 to 10 denote project months and shaded cells indicate active periods

| Task | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Literature review & requirement analysis |  |  |  |  |  |  |  |  |  |  |
| Dataset collection and annotation (audio + image) |  |  |  |  |  |  |  |  |  |  |
| Integration of existing sound-based module |  |  |  |  |  |  |  |  |  |  |
| Embedded hive node design and assembly |  |  |  |  |  |  |  |  |  |  |
| Testing of integrated sound module |  |  |  |  |  |  |  |  |  |  |
| Integration and testing of existing image module |  |  |  |  |  |  |  |  |  |  |
| Multimodal fusion engine |  |  |  |  |  |  |  |  |  |  |
| Backend server, database and alert engine |  |  |  |  |  |  |  |  |  |  |
| Mobile application development (automatic mode) |  |  |  |  |  |  |  |  |  |  |
| System integration and edge optimisation |  |  |  |  |  |  |  |  |  |  |
| Field deployment and testing on live hives |  |  |  |  |  |  |  |  |  |  |
| Evaluation, documentation and final defence |  |  |  |  |  |  |  |  |  |  |

# TOOLS AND TECHNOLOGIES:

Table 5 provides the tools and technologies chosen for each layer of the system and how they are used in Bee Guardian 2.0. The selected components are open source and low cost to keep the system affordable for the intended users.

Table 5: Proposed Tools and Technologies

| # | Tools and Technology | Purpose |
| --- | --- | --- |
| 1 | Low-cost embedded camera and controller board (Hive hardware) | Captures images and audio at the hive and does basic pre-processing |
| 2 | Temperature/humidity sensor, microphone, weight sensor, infrared entrance-traffic sensor (Sensors) | Reads hive temperature, humidity, sound, weight and entrance bee traffic |
| 3 | Wi-Fi / mobile network, standard messaging protocol (Connectivity) | Sends sensor readings and media files to the server |
| 4 | Python, TensorFlow / Keras, CNN on sound spectrograms (AI - audio) | Buzz extraction, noise removal and acoustic health classification |
| 5 | PyTorch, YOLO-based detector, OpenCV (AI - vision) | Bee detection, counting and visual disease / pest classification |
| 6 | Weighted classifier combining all model outputs (Fusion) | Combines audio, image and sensor evidence into one health score |
| 7 | Python (FastAPI), database, push-notification service (Backend) | APIs, hive database, user accounts and alerts |
| 8 | Flutter (Android), on-device lightweight model (Mobile app) | Automatic hive dashboard, health score display and alerts |
| 9 | Docker, cloud server (Deployment) | Hosting of the inference server and database |
| 10 | Git/GitHub, Google Colab, data-labelling tool (Support tools) | Version control, model training and dataset labelling |

# REFERENCES

[1] M. A. Khan, B. H. Khan, S. ur Rehman Khan, A. Raza, A. Raza, and S. A. Chaudhry, “Spectrogram-based deep learning models for acoustic identification of honey bees in complex environmental noises,” Machine Learning with Applications, vol. 23, art. 100807, 2026.

[2] Š. Bilík, T. Zemčík, L. Kratochvíla, D. Řičánek, M. Richter, S. Zambanini, and K. Horák, “Machine learning and computer vision techniques in continuous beehive monitoring applications: A survey,” Computers and Electronics in Agriculture, vol. 217, art. 108560, 2024.

[3] A. Qandour, I. Ahmad, D. Habibi, and M. Leppard, “Remote beehive monitoring using acoustic signals,” Acoustics Australia, vol. 42, no. 3, 2014.

[4] V. Kulyukin, S. Mukherjee, and P. Amlathe, “Toward audio beehive monitoring: Deep learning vs. standard machine learning in classifying beehive audio samples,” Applied Sciences, vol. 8, no. 9, art. 1573, 2018.

[5] S. Ruvinga, G. Hunter, O. Duran, and J.-C. Nebel, “Identifying queenlessness in honeybee hives from audio signals using machine learning,” Electronics, vol. 12, no. 7, art. 1627, 2023.

[6] A. Zgank, “IoT-based bee swarm activity acoustic classification using deep neural networks,” Sensors, vol. 21, no. 3, art. 676, 2021.

[7] C. Sad, D. Kampelopoulos, I. Sofianidis, D. Kanelis, S. Nikolaidis, C. Tananaki, and K. Siozios, “Deep edge IoT for acoustic detection of queenless beehives,” Electronics, vol. 14, no. 15, art. 2959, 2025.

[8] K. Bjerge, C. E. Frigaard, P. H. Mikkelsen, T. H. Nielsen, M. Misbih, and P. Kryger, “A computer vision system to monitor the infestation level of Varroa destructor in a honeybee colony,” Computers and Electronics in Agriculture, vol. 164, art. 104898, 2019.

[9] G. Voudiotis, A. Moraiti, and S. Kontogiannis, “Deep learning beehive monitoring system for early detection of the Varroa mite,” Signals, vol. 3, no. 3, pp. 506-523, 2022.

[10] D. Mrozek, R. Gorny, A. Wachowicz, and B. Małysiak-Mrozek, “Edge-based detection of varroosis in beehives with IoT devices with embedded and TPU-accelerated machine learning,” Applied Sciences, vol. 11, no. 22, art. 11078, 2021.

[11] T. S. Alves, M. A. Pinto, P. Ventura, C. J. Neves, D. G. Biron, A. C. Junior, P. L. De Paula Filho, and P. J. Rodrigues, “Automatic detection and classification of honey bee comb cells using deep learning,” Computers and Electronics in Agriculture, vol. 170, art. 105244, 2020.

# AI TOOLS USAGE

AI tools were used only for understanding concepts and generating ideas. The proposal text was written by the project team. The prompts used are listed below.

[P1] ChatGPT (image generation). Prompt: “Create a clean end-to-end system architecture diagram for a smart beehive health monitoring system called Bee Guardian 2.0, showing the hive hardware (camera, microphone, temperature/humidity sensor, weight sensor, IR break-beam sensor), an on-hive Raspberry Pi controller, Wi-Fi communication, a cloud intelligence layer (sound, image, sensor and traffic analysis), a fusion model, a backend server, and a mobile app for the beekeeper.” Use: the generated image was used as the base for Figure 1 (System Architecture).

[P2] Claude (Anthropic). Prompt: “Explain this system architecture diagram in simple terms and list the possible stakeholders of the system.” Use: to understand the architecture flow and the stakeholder categories; the stakeholder table and descriptions in this proposal were written by the team.